Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20-June-2025 |
| --- | --- |
| Team ID | LTVIP2025TMID55631 |
| Project Name | ShopEz |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High | ESWAR G |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium | Praveen G |
| Sprint-2 | Product Management (Admin). | USN-3 | As an admin, I can add and delete grocery products.. | 2 | High | Harini G |
| Sprint-3 | Product Browsing & Cart. | USN-4 | As a user, I can browse products and view details... | 3 | High | Nanda kumar |
|  |  | USN-5 | As a user, I can add products to my cart and update quantities... | 2 | High | Eswar G |
|  |  | USN-6 | As a user, I can complaint. | 2 | Medium | Nanda kumar |
| Sprint-4 | Checkout & Order Management. | USN-7 | As a user, I can complete purchases through checkout and make payment.. | 3 | High | Harini G |
|  |  | USN-8 | As a user, I can view my order history... | 2 | Medium | Praveen G |
|  |  | USN-9 | As an admin, I can view and manage all orders.. | 2 | Medium | Eswar G |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 20 June 2025 | 21 June 2025 | 20 | 21 June 2025 |
| Sprint-2 | 20 | 6 Days | 22 June 2025 | 22 June 2025 | 20 | 22 June 2025 |
| Sprint-3 | 20 | 6 Days | 23 June 2025 | 24 June 2025 | 20 | 24 June 2025 |
| Sprint-4 | 20 | 6 Days | 24 June 2025 | 24 June 2025 | 20 | 24 June 2025 |